## Slide 2: When approaching a new data analysis project, there are several steps involved in gathering requirements and defining the scope. Here's an overview of the process:
Understand the Project Objective
Identify Key Stakeholders
Define the Scope
Gather Data Requirements
Data Collection and Preparation
Analytical Approach
Perform Data Analysis
Interpret and Validate Results
Communicate Findings: Prepare reports
Iterative Feedback and Refinement

## Slide 3: 1.Understand the Project Objective
This step is a fundamental part of project management and requirements gathering in data analysis. It involves engaging with relevant stakeholders to
  Clarify the purpose of the analysis
  Identify the problem to be addressed
  Determine the decision-making needs that the project aims to support
During this stage, data analysts typically conduct meetings, interviews, or workshops with stakeholders to gather insights, understand their perspectives, and establish a shared understanding of the project goals. The discussions may involve asking specific questions to elicit requirements, exploring pain points or challenges, and identifying desired outcomes. By actively listening to stakeholders, data analysts can align their analysis with the needs and expectations of the project.

## Slide 4: 1.Understand the Project Objective
Why We need to develop a dashboard ?
Data Visualization: A dashboard provides a visual representation of key business data and metrics. It presents complex information in a simplified and easily understandable format, such as charts, graphs, and tables. This visual representation helps business leaders and employees quickly grasp the current state of the business and make informed decisions.
Real-time Monitoring: Dashboards allow businesses to monitor their key performance indicators (KPIs) in real-time. By integrating with various data sources and systems, dashboards can provide up-to-date information on sales, revenue, customer satisfaction, website traffic, inventory levels, and other important metrics. Real-time monitoring helps identify issues and opportunities promptly, enabling proactive decision-making and timely interventions.
Performance Tracking: A dashboard enables businesses to track their performance against set goals and targets. It provides visibility into the progress made and helps identify areas of improvement. By monitoring performance metrics consistently, businesses can take corrective actions, make necessary adjustments, and ensure they stay on track to achieve their objectives.
Data-driven Decision Making: Dashboards facilitate data-driven decision making by providing access to relevant and accurate information. Instead of relying on intuition or guesswork, business leaders can rely on data presented in the dashboard to make informed decisions. They can analyze trends, patterns, and correlations, and gain actionable insights that can drive business strategy and operations.
Communication and Collaboration: Dashboards serve as a centralized platform for sharing information and fostering collaboration within an organization. By providing a common view of critical data, dashboards promote transparency and alignment among different teams and departments. It becomes easier to communicate goals, progress, and performance metrics, ensuring everyone is on the same page and working towards shared objectives.
Efficient Resource Allocation: A dashboard helps businesses allocate resources effectively. By visualizing resource utilization, such as employee productivity, budget allocation, or inventory levels, businesses can identify areas of inefficiency and take corrective measures. This optimization of resources leads to cost savings, improved productivity, and enhanced overall performance.
Forecasting and Predictive Analytics: Advanced dashboards can incorporate predictive analytics and forecasting capabilities. By analyzing historical data and trends, businesses can anticipate future outcomes and make proactive decisions. Whether it's predicting customer demand, identifying potential risks, or forecasting financial performance, dashboards with predictive analytics empower businesses to stay ahead of the competition.

## Slide 5: 2.Identify Key Stakeholders
The identification of key stakeholders and understanding their needs and expectations is an important step in any project, including data analysis projects. stakeholder identification and analysis are widely recognized practices in project management and requirements gathering. Here's an overview of the process:
Identify Potential Stakeholders: Begin by identifying the individuals or groups who have a vested interest or influence in the project. This may include managers, executives, department heads, subject matter experts, end-users, or other relevant parties.
Determine Stakeholder Roles: Assess the roles and responsibilities of each stakeholder to understand their involvement in the project. This helps prioritize their significance and level of engagement.
Gather Stakeholder Information: Collect information about each stakeholder, such as their background, department, position, and any relevant information that may influence their expectations or requirements.
Engage in Stakeholder Analysis: Analyze each stakeholder's specific needs, expectations, and predefined requirements. This can be done through interviews, surveys, workshops, or one-on-one discussions to gain insights into their perspectives.
Prioritize Stakeholders: Prioritize stakeholders based on their influence, level of interest, or the impact they may have on the project's success. This prioritization helps allocate resources and attention accordingly.
Maintain Ongoing Communication: Establish and maintain regular communication channels with stakeholders throughout the project lifecycle. This allows for continuous feedback, clarification, and adjustment of requirements as necessary.
Manage Stakeholder Expectations: Ensure stakeholders have a realistic understanding of what the project can deliver, its limitations, and any potential challenges. Addressing and managing expectations early on contributes to a smoother project execution.

## Slide 6: 3.Define the Scope
Defining the scope of a data analysis project is a critical step in ensuring its success and managing expectations. The following is a general outline of the scope definition process:
Understand the Project Objective: Review the project objective and align it with the stakeholders' needs and expectations. This understanding serves as a foundation for determining the scope.
Identify Boundaries: Determine the boundaries of the analysis, which may include specific departments, business units, geographic regions, or time periods. This helps focus the analysis and sets limits on the data and context to be considered.
Data Sources and Variables: Identify the relevant data sources that will be utilized for the analysis. This could include internal databases, external APIs, spreadsheets, or other data repositories. Additionally, define the specific variables or metrics that will be analyzed to achieve the project objective.
Time Frame and Deliverables: Establish a realistic time frame for the completion of the analysis. Consider the complexity of the project, data availability, resource constraints, and other factors that may influence the timeline. Also, define the deliverables expected from the analysis, such as reports, visualizations, or recommendations.
Constraints and Limitations: Consider any constraints or limitations that may impact the analysis. These could be technical constraints, data quality issues, budget limitations, or resource constraints. Being aware of these constraints helps manage expectations and plan accordingly.
Review and Agreement: Present the defined scope to relevant stakeholders for their review and input. This allows for feedback, adjustments, and agreement on the scope before proceeding with the analysis.
Throughout the project, it's important to maintain clear communication with stakeholders regarding any scope changes or adjustments that may arise. Scope creep, where the project expands beyond its original boundaries, should be managed carefully to avoid unexpected delays or resource issues.

## Slide 7: 4.Gather Data Requirements
Gathering data requirements is a crucial step in a data analysis project to ensure that the necessary data is available and suitable for analysis. While I don't have access to specific sources for this information, here's a general process for gathering data requirements:
Understand Analysis Objectives: Review the project objectives and the questions the analysis aims to answer. This helps determine the specific data needed to address those questions.
Identify Data Types and Formats: Determine the types of data required for the analysis. This could include structured data (e.g., from databases or spreadsheets), unstructured data (e.g., text documents or social media posts), or semi-structured data (e.g., log files or XML documents). Also, consider the desired data formats (e.g., CSV, JSON, XML) that are compatible with the analysis tools and techniques to be used.
Identify Data Sources: Identify potential sources of data that contain the required information. This could include internal data sources within the organization (such as databases, data warehouses, or CRM systems) or external sources (such as publicly available datasets, APIs, or third-party data providers).
Assess Data Availability: Determine the availability of the identified data sources. Consider factors such as data accessibility, data rights, and permissions required to access the data. Assess whether the data is readily available or if additional steps are needed to acquire or collect the data.
Assess Data Quality: Evaluate the quality of the data to ensure its reliability and suitability for analysis. Consider factors such as data completeness, accuracy, consistency, and relevance to the analysis objectives. Assess any data quality issues or potential biases that may impact the validity of the analysis.
Consider Data Volume and Scalability: Assess the volume of data needed for the analysis and ensure that the chosen data sources can handle the required scale. Consider factors such as data size, storage capacity, and processing capabilities to ensure the analysis can be performed efficiently.
Document Data Requirements: Document the specific data requirements, including the data types, formats, sources, availability, quality considerations, and any necessary data transformations or preprocessing steps. This documentation serves as a reference for data acquisition and preparation.
Plan for Data Integration: If multiple data sources are required, plan for data integration to combine and merge the relevant datasets. Consider data matching, data cleansing, or data transformation techniques to ensure consistency and compatibility across different sources.

## Slide 8: 5.Data Collection and Preparation
Data collection and preparation are essential steps in a data analysis project to ensure that the data is in a usable and suitable format for analysis. While I don't have access to specific sources for this information, here's a general overview of the process:
Data Extraction: Identify the data sources specified in the data requirements and extract the necessary data. This may involve querying databases, accessing APIs, downloading files, or gathering data from various sources.
Data Cleaning: Clean the collected data to address any quality issues, inconsistencies, or errors. This process may involve handling missing values, removing duplicates, standardizing formats, correcting inaccuracies, and resolving data anomalies.
Data Integration: If multiple data sources are involved, integrate the data to create a unified dataset. This may require matching and merging data based on common identifiers or key fields. Ensure that the integrated data aligns with the defined data requirements.
Data Transformation: Perform necessary transformations on the data to prepare it for analysis. This could include aggregating data, creating new variables or features, normalizing or scaling data, or converting data into appropriate formats for analysis tools or algorithms.
Data Sampling: Depending on the size of the dataset and computational constraints, consider sampling techniques to work with a representative subset of the data. Sampling can help reduce processing time and computational resources while preserving the integrity of the analysis.
Data Documentation: Document the steps taken during the data collection and preparation process. This documentation should include details such as data sources, extraction methods, cleaning procedures, integration steps, and any transformations applied. This documentation helps ensure transparency, reproducibility, and effective collaboration throughout the analysis.
Data Privacy and Security: Ensure that appropriate measures are taken to protect data privacy and security. Follow organizational policies and relevant regulations to handle sensitive or personally identifiable information (PII) appropriately.
By following these steps, data analysts can ensure that the collected data is clean, integrated, transformed, and ready for analysis. It's important to maintain data documentation and adhere to data privacy and security guidelines throughout the process.

## Slide 9: 5.Data Collection and Preparation
https://chat.openai.com/c/69745887-b031-4a0d-91d6-a0036c456463#:~:text=This%20is%20a%20method%20of%20replacing%20missing%20data%20with%20substituted%20values.
data-cleaning-steps
1. Remove irrelevant data
Take a good look at your data and get an idea of what is relevant and what you may not need. Filter out data or observations that aren’t relevant to your downstream needs.
You should also consider removing things like hashtags, URLs, emojis, HTML tags, etc., unless they are necessarily a part of your analysis.
2. Remove Deduplicated data
Duplicate records slow down analysis and require more storage. Even more importantly, however, if you train a machine learning model on a dataset with duplicate results, the model will likely give more weight to the duplicates, depending on how many times they’ve been duplicated. So, they need to be removed for well-balanced results.
3. Fix structural errors
Structural errors include things like misspellings, incongruent naming conventions, improper capitalization, incorrect word use.
4. Dealing with missing data
4.1 Removing Records: The simplest approach is to remove records with missing data
4.2Adding a Category for Missing Data: For categorical data, you can create a new category for missing data
4.3 Imputation : This is a method of replacing missing data with substituted values.
Mean/Median/Mode Imputation : Replace missing values with the mean (for continuous data), median (when there are outliers), or mode (for categorical data).
Interpolation: This technique is used to fill missing values in time-series data by considering the values of adjacent data points.

## Slide 10: 6.Analytical Approach
Deciding on the appropriate analytical approach is a crucial step in a data analysis project. The following guidelines can help in choosing the right analytical techniques and methods based on project requirements:
Understand Project Objectives: Review the project objectives and the questions that need to be answered. This understanding will guide the selection of analytical techniques.
Define Analysis Questions: Clearly define the specific questions that the analysis needs to address. This will help identify the type of analysis required, such as exploratory analysis, descriptive analysis, predictive modeling, or prescriptive analysis.
Consider Data Characteristics: Assess the characteristics of the data, such as its structure, type, volume, and complexity. This will influence the suitability of different analytical techniques. For example, structured data may be suitable for statistical analysis, while unstructured data may require text mining or natural language processing techniques.
Choose Statistical Methods: If the project involves understanding relationships, making inferences, or testing hypotheses, statistical analysis techniques may be appropriate. Consider methods such as regression analysis, hypothesis testing, analysis of variance (ANOVA), or time series analysis, depending on the nature of the data and the analysis questions.
Explore Data Mining Techniques: If the project involves uncovering patterns, associations, or trends in large datasets, data mining techniques can be useful. Consider methods such as clustering, classification, association rules, or anomaly detection, depending on the project requirements.
Explore Machine Learning Techniques: Machine learning algorithms can be employed for predictive modeling, pattern recognition, or automated decision-making. Consider supervised learning algorithms (e.g., decision trees, random forests, support vector machines) or unsupervised learning algorithms (e.g., k-means clustering, dimensionality reduction) based on the available data and desired outcomes.
Assess Visualization Needs: Determine whether the analysis requires visualizing the data or results to gain insights or communicate findings effectively. Consider tools and techniques for data visualization, such as charts, graphs, interactive dashboards, or geospatial visualization.
Leverage Advanced Analytics: Explore advanced analytics techniques, such as text analytics, sentiment analysis, social network analysis, or predictive modeling using deep learning algorithms, if the project requirements demand it.
Select Suitable Tools and Software: Based on the chosen analytical techniques, consider the tools and software that support those methods. Options may include programming languages like Python or R, statistical software packages like SPSS or SAS, or specialized analytics platforms like Tableau or RapidMiner.
Balance Complexity and Interpretability: Consider the trade-off between complexity and interpretability. While complex models or algorithms may provide higher accuracy, simpler models may be more interpretable and easier to explain to stakeholders.

## Slide 11: 7.Perform Data Analysis

## Slide 12: 8.Interpret and Validate Results

## Slide 13: 8.Communicate Findings

## Slide 14: 8.Iterative Feedback and Refinement